ELDERLOGIC

Hospice Concierge Platform · Website

| For | Terrah Shaw, ElderLogic LLC |
| --- | --- |
| From | Om Singh Chandel, Delpat LLP |
| Date | August 2026 |

# 1. Overview

ElderLogic’s current site is built on Wix and presents the product as a field tool for placement agencies. What you sell now is a concierge platform for hospice teams, built on around 2,700 Arizona facilities and the state’s licensing and inspection record. None of that is on the site.

This proposal covers a replacement, built from scratch. One product page, three supporting pages, custom built, designed for desktop and phone.

Page structure, messaging and copy are covered in the companion Content and Positioning document.

# 2. Scope of Work

## 2.1 Site Structure

Product page, working structure:

- Hero

- The coverage gap

- What the concierge service delivers

- The AZDHS record

- Tour workflow

- Territory canvassing

- Oversight and reporting

- Demo

- Enquiry

Supporting pages:

- FAQ. Takes the objections that would otherwise make the product page long, and brings in search traffic on its own.

- Privacy policy, using the text you supplied.

- Error page, designed, links back into the site.

The sections above are the working structure. Final structure and copy are developed in the companion Content and Positioning document, which we iterate on together before anything is designed.

## 2.2 Content and Copy

- Positioning agreed first, so every line on the page argues for the same thing.

- Copy written for every section, developed with you.

- Alternative versions where a line could go two ways, so you choose.

- FAQ questions and answers written with you.

## 2.3 Design and Media Placement

- Design concepts for the main sections, shown before we build anything.

- Desktop and phone designed separately, each laid out for its own screen.

- Mobile navigation, and a call to action that stays reachable while scrolling.

- Every section gets defined slots for screenshots, photography and the demo video, sized and positioned in the design.

- Where an asset is not ready, the design shows a marked placeholder saying what goes there and at what size. Nothing gets improvised during build, and each piece drops in when it arrives.

- Media planned per section against your Canva assets, iStock credits and the demo video.

## 2.4 Enquiry Handling

- Contact form with validation and spam protection.

- Submissions routed through our automation to your inbox, or into Zoho as leads.

- Confirmation shown to the sender after submitting.

- Fallback delivery path so a submission is never lost silently.

## 2.5 Migration from Wix

- Every current page URL mapped to its replacement, with permanent redirects.

- Domain repointed, not transferred. It stays registered to you.

- Only the website records change. Your email on the domain is untouched.

- Hosting configured under your account.

## 2.6 Performance

- Images optimised and served in modern formats.

- Below-the-fold content loaded on demand.

- Font loading controlled to prevent layout shift.

- Lighthouse scores checked before launch.

## 2.7 Search, Sharing and AI Discoverability

- Page titles and meta descriptions for each page.

- Canonical tags, sitemap, robots directives.

- Structured data for the organisation and the product.

- Social preview cards for links shared by email or message.

- Semantic markup with correct heading structure. All content as live text, readable by search crawlers and AI tools.

## 2.8 Accessibility

- Keyboard navigation with visible focus states.

- ARIA labelling where markup needs it.

- Form fields labelled.

- Colour contrast to WCAG AA.

- Alternative text on images.

- Screen reader pass.

## 2.9 Analytics and Tracking

- Google Analytics set up under your account.

- Events tracked on demo requests, form submissions and video plays.

- Reporting on which sections lead to enquiries.

# 3. Standards and Process

- Real device testing on iOS and Android.

- Cross browser checks.

- Form tested end to end before launch.

- Preview link available throughout the build, so you can look at any point.

- Every change reviewed against the agreed design before it goes live.

- Handover note at the end recording what you own, where it is hosted, and how to reach it.

# 4. Things We Can Do Later

- Content management system, so you can edit copy yourself.

- Second product page for the placement agent product.

- Blog, resources and case studies, once there is customer material.

- Additional state coverage as the data expands.

- Demo video production.

- Terms of service, if you want one. That text would come from you or your attorney.

# 5. Delivery Schedule

Four weeks from acceptance.

|  | Work | What you get |
| --- | --- | --- |
| Week 1 | Positioning and copy | Full copy for every section, for your review |
| Week 2 | Design | Concepts, then complete desktop and phone designs |
| Week 3 | Build | Live preview link, updated as it progresses |
| Week 4 | Build, testing and launch | Site live on elderlogic.app |

Copy and design take the time, because they need you in the loop. Build is the faster part.

The demo video is the one variable. If it is not ready, we can launch without it and add it after. That is your call.

# 6. Investment

| Website build and launch | $1,500 |
| --- | --- |

Fifty percent to begin, fifty percent on launch.

The first month after launch is included. Corrections, adjustments and copy changes in that window are covered.

# 7. Support After Launch

From month two, $150 per month covers:

- Hosting and uptime monitoring.

- Enquiry pipeline maintained, so forms keep delivering.

- Copy and image updates when you need them.

- New material placed as it arrives, including app screenshots and the demo video.

- SSL and dependency updates.

- Analytics kept working.

Since there is no CMS in this phase, changes come through us. This is what makes that practical instead of something to quote each time.

Can be combined with the monthly Arizona data work if a single arrangement is easier.

# 8. Approval

Confirm the scope and answer the open questions in the Content and Positioning document, and we start. A short list of the assets and access we need will follow separately.